Caltech Array Test Splinter

Minutes

# Agenda

1.	Test document discussion

2.	Schedule & logistics for QMW tests

- Schedule

- Personnel movements

- Equipment & bench/floor/office space requirements

3.	Plans for QM, PFM & FS models

- Deliverables

- Schedule

- IDP

# Minutes

# Test document comments

- VI tests

- JPL & CEA have common bias

- GSFC bias is row selectable

- CEA – can’t perform a true VI, only Vbias vs. Vout.

- Optical responsivity

- Detector/Bacus optical coupling needs some thought

- Re-image focus outside dewar for external tests

- Spatial response test upgraded to priority 1

- Best method for estimating cross-talk is by the use of gamma ray hits

- Filters needed for external tests….suggest 100 micron edge plus 1% ND – PARA to be consulted

- JPL would like filters within 1 month (end June)

- GSFC would need them by 1st August

- FTS Interfaces

- JPL can give an output to the QMW FTS, or encode the FTS position signal to their data stream

- GSFC will need to encode the FTS position signal

- New priority 3 test requested – CEA would like to test array angular response

# Test schedule and logistics

- JPL hope to ship 1st September, to arrive at QMW 8th September

- Need US power supplies

- Estimated test campaign duration = 5 weeks

- 2-3 people to support throughout

- GSFC hope to have dewar at QMW 18th October, allowing 5 days for delivery

- May need power supplies for battery chargers – Rick Schaefer to confirm

- 5 week estimated test campaign

- 2-3 people to support throughout

- CEA – Tests at QMW throughout summer

- 4 arrays completed

- Final array to arrive at QMW 1st November

# List of actions

| No. | Action | Who | When |
| --- | --- | --- | --- |
| 1 | Comments needed on test document | Array groups | 31/5/99 |
| 2 | Investigate external filter availability/definitions | PCH/PARA | 31/5/99 |
| 3 | BACUS optical design/ZEMAX file to array groups | PCH | 31/5/99 |
| 4 | FTS interface details to array groups | PCH/PARA | 31/5/99 |
| 5 | QMW shipping agent info to US groups | PCH | 31/5/99 |
| 6 | Letter of agreement to be refined & circulated to GSFC | Bill Gray | 4/6/99 |
| 7 | US groups to investigate and identify any potential shipping problems | GSFC/JPL | 2/7/99 |
| 8 | Array groups to provide detailed inventory, and list of QMW provided equipment | Array groups | 4/6/99 for 1st draft |
| 9 | All array groups to send QMW e-mail/letter stating lab/bench/office space requirements | Array groups | 31/5/99 |
| 10 | Array groups to provide PCH with QMW test phase schedules | Array groups | 31/5/99 |
| 11 | Test document revision and re-circulation post action #1 | PCH | 7/6/99 |
| 12 | QMW/Array groups to clarify qualification tests/deliverables/schedules at least to CQM. PCH needs schedules & list of deliverables/tests up to CQM (at least) | Array groups / PCH | 7/6/99 |