Section 10: Appendix 11

Appendix 2:  Compliance & Outstanding issues

## Contents

2.1	Contents	1

2.2	General	1

2.3	Compliance matrix	1

## General

At the release date of this document (20.Jul.01) the following issues are known. Any remaining issues not resolved by the DDR date (30.Jul.01) will be folded together with DDR raised issues and appropriate design changes made.

The design will be placed under configuration control on 31.Jul.01 and all changes thereafter will be raised as discussed in the Product Assurance plan (Engineering Change Requests and CTD'S)

## Compliance matrix

The current design status is compared to the requirements (RD 5) where data from single-axis tests is relevant it has been noted. Two axis prototype and Development model tests will complete the bulk of the table over the following 1-4 months.

| Requirement | Met by baseline design | Design description reference | Supporting test data | Notes |
| --- | --- | --- | --- | --- |
| Angular Travel - Chop Axis | Yes | Drawing SPIRE-BSM-020-001 |  |  |
| Angular Travel - Jiggle Axis | Yes | Drawing SPIRE-BSM-020-001 |  |  |
| Minimum Step Size | Yes | ??? |  |  |
| Chop Frequency | Yes | ??? | Yes |  |
| Jiggle Frequency | Yes | ??? |  |  |
| Holding position | Yes | ??? | Yes |  |
| Stability | Yes | ??? | Yes |  |
| Position Measurement | Yes | ??? | Yes |  |
| Settling Time | Yes | ??? | Yes |  |
| Chop repeatability | Yes | ??? |  |  |
| Mechanical Dimensions | Yes | Mech ICD | partial | 2 axis prototype does not have baffle |
| Operating Temperature | Yes | ??? | Single axis : Yes | Cooldown data supports modelling |
| Thermal Isolation | Yes | ??? |  |  |
| Cold Power Dissipation | Yes | ??? | Yes ??? |  |
| Warm Electronics Power Dissipation | TBD | N/A | N/A | LAM |
| Mirror Surface Dimensions | Yes | ??? | Yes | 2 axis prototype mirror is correct size |
| Mirror Surface Finish | Yes | ??? |  |  |
| Mirror Surface Reflectivity | Yes | ??? |  |  |
| Mirror Surface Emissivity | N/A | N/A |  |  |
| Baffle | TBC | ??? |  | Beam profile currently has minor foul from motor & sensor |
| Position of Rotation Axes | Yes | ??? |  |  |
| Orthogonality of Rotation Axes | Yes | ??? |  |  |
| Fail Safe (No Drive Signal) Position | Yes | ??? |  |  |
| Fail Safe (Mechanical Failure) Position | Yes | ??? |  |  |
| Mass | Yes | ??? |  |  |
| Cool-down time | Yes | ??? |  |  |
| Reliability | Yes | ??? |  | Non-quantitative spec |
| Failure Modes | Yes | ??? |  |  |
| Operational Safety | Yes | N/A |  | ATC safety risk assessment performed |
| Lifetime | Yes | ??? |  |  |
| Operating modes | Yes | ??? |  |  |
| Jiggle Mode | Yes | ??? |  |  |
| Chopping Mode | Yes | ??? |  |  |
| Scan mapping | Yes | ??? |  |  |
| Stare or 'holding' mode | Yes | ??? |  |  |
| Combinations of Modes | Yes | ??? |  |  |
| Data Outputs | TBC | ??? |  |  |
| Data Inputs | Yes | ??? |  |  |
| Exported vibration | Yes | ??? |  |  |
| Stray Magnetic fields | TBC | ??? |  | No externally imposed spec |
| Electro-Magnetic Compatibility | TBC | ??? |  | No externally imposed spec |
| ICD's | Yes | ??? |  |  |
| Design requirements | Yes | ??? |  |  |
| Electronics Card Format | Yes | ??? |  |  |
| Mirror Flatness (optical alignment) | Yes | ??? |  |  |
| Mirror Reflectivity (optical alignment) | Yes | ??? |  |  |
| Cleanliness | Yes | ??? |  |  |
| Material selection | Yes | ??? |  |  |
| Storage | Yes | ??? |  |  |
| Shock | N/A | ??? |  |  |
| Quasi Static Loads | Yes | ??? |  |  |
| Sine Vibration | Yes | ??? |  |  |
| Random Vibration | TBC | ??? |  | Margins lower than ideal |
| Vacuum Level | Yes | ??? |  |  |
| Vacuum Outgassing | Yes | ??? |  |  |
| Temperature | Yes | ??? |  |  |
| Magnetic Fields | Yes | ??? |  |  |
| Survival Temperature | Yes | ??? |  | Magnets limited to 80 deg C |
| Radiation environment | TBC | ??? |  | Infineon sensor requires rating. LAM to rate BSMe |

## Known Issues

| ID | Issue | Plan to resolve |
| --- | --- | --- |
|  | Motor corners clip the 20% oversize optical beam | Chamfer corners and shields - work in hand as at 20.Jul.01 |
|  | Chop sensor assembly edge clip the 20% oversize optical beam | Chamfer corners, move sensor back slightly |
|  | Chop sensor is G10 and emisivity/cooling needs to be modelled | Consider material change |
|  | Jiggle flex pivots inconel survivability data needs updating in discussions with TRW | Resolve with TRW |
|  | Harness cut-outs and securing to the BSM structure interface need to be determined | Mock up harness on 2 axis prototype and make design changes |
|  | Harness layout to be optimized to allow overlay of prime on redundant. |  |
|  | MPIA motor space envelope is TBC after Zeiss optimization | Liaise with MPIA/Zeiss |
|  | Parts list needs update after LAM finalize MCU parts list | Liaise with LAM. Update at SMEC/MCU DDR |