ICC definition Team Meeting

17th January 2001

University of Sussex

Arts E419 10.15-1.20

Arts E409  2.00-5.50

# Present:

Gillian Wright,

Neal Todd,

Seb Oliver,

Sunil Sidher,

Ken King,

Steve

Marc Sauvage

# 1. Minutes from 7th December 2000 meeting

The minutes were approved

# 2. Matter Arrising

Revised or outstanding Action Items:

ACTION on Ken to circulate date of meeting between Ken, Bruce and key ICC people.

Live-link ACTION open. Awaiting user accounts with write access.  A SPIRE Read account was available with Username: spirero Password: Griffin

ACTION: Gillian to send URDS to Seb by end of week.

ACTION: Seb to tar pdf’s together next Wed.

ACTION: Seb to fix broken CUS URD URL

ACTION on Ken to advertise review need panel

Seb to take on Trevor’s ACTION to write up review plan for advertisement to be sent to Ken by Monday

ACTION Ken pick a date for review after consultation with Bruce, Matt, Walter, Jean-Paul

Action still open on Trevor to sort out management Work Package

Action 17 open: circulate institutes

Action 18 Seb to retract invite to Co-Is to review document and advertise the Review.

Action: reviewers had been circulated but now need to review FCSS TN.

# 3. Java Training Course

Christophe, Neal, Matt, Tanya, Huw Morris, Bruce, Sunil were due to attend and knew what they are doing. Steve, suggested that the people on the course have a small project to develop their new skills.  One suggestion was to repeat client-server IDL thing that Neal et al. did.

- Move object from OO database taking it somewhere else

- Read data in, display, react to user input, output revised data

Leave it to people on the course to decide what task they might be able to do during and after it.

ACTION: Java Attendees to decide a suitable mini-project in order to develop their skills after their course.

# 4. Reports on Status of URDs

Authors should keep the URDs up-to-date and respond to comments from reviewers, but we need a fixed version. This would be packed together by Seb, but there would still be opportunities to revise or comment on URDs for requirements in time for the review.

# 5. Prepare development plan for review

## Overall design plan

A morning session had established a high level design plan which would be presented at the review meeting. Draft attached.

## Summary Level Use-Cases

The next stage on from the URDs is to produce Summary Level Use-cases. Neal and Trevor have had an initial meeting to begin this process. It requires people with experience and knowledge of FCSS.

Agreed that Neal, Trevor, Sunil and Steve would meet for 2 days Tuesday and Wednesday 30-31st January.

The output would be summary level use-cases split into those covered by the FCSS and those that were new  together with priorities especially the “core” summary use-cases.  Also required was a matrix linking use-cases to URDs. A bi-product would be feedback on URDs to authors.

| Tue/Wed 30-31st January | Summary Level Use-Case Meeting | Neal, Trevor, Sunil, Steve |  |
| --- | --- | --- | --- |
| Friday 2nd February | Circulate Output of Use-case meeting | Neal, Trevor |  |
| Friday 9th February | Comments on summary level use-cases & matrix | All ICC DT |  |
| Friday 9th February | Final URDs for review | URD authors & reviewers |  |
| Wednesday 14th Feb | Final summary level use cases and URDs circulated with cover note | Neal, Trevor, Seb |  |
| Friday 16th Feb | Review Presentations to be prepared | All presentations |  |

ACTION: All output from this meeting would be circulated for comments from ICC DT Friday 2nd Feb.

ACTION Neal & Trevor to pull together all relevant FCSS material and put on SPIRE WWW page

ACTION All one week to read and make comments on output by Friday 9th Feb.  URD authors to update their as necessary. Final URDs Friday 9th Feb.

Summary level use-cases to be updated and send out with final URDs and covernote from Seb: Wednesday 14th Feb.

Review next week.

Prepare presentations: by Friday 16th Feb.

ICSTM:

13:00

10m Welcome			Seb

30m Overview purpose of review	Seb

30m Ground segment introducing FCSS concept	Neal/Sunil

30m OO Design Concept explanation [actors/use-cases/ domain models/ class diagrammes]

Gillian/Neal/Trevor

Inc. SPIRE – ICC plan 	Gillian

30m URDS			[scope + format]	Marc

30m Actors			[List + e.g. descriptions] Marc

200m 3hr Summary Level use-cases	[~1 slide per use-case/

Matrix use-case --> Urs

Neal/Sunil

10m Summary Schedule	Trevor

Review board to prepare comments and report back

Agenda for the meeting

Who is on the board?  Kevin Galloway, ATC head of software engineering.  Walter, Jean-Paul, Bruce, Pjotr, Laurent (or nominee) .   Seb to talk to these people to see if they are happy to review and with week.

Invite

All SPIRE co-is

All Project managers

Some Estec people Goron (HSC) & Pierre (Project)

Some ICC people Pjotr, Otto.

ICC Definition Team Meeting Last week of February Tuesday

# Going from Summary Level use-cases to Domain model

1 meeting of ~1 week beginning of march -> result jobs for rest of month   ATC

Neal, Steve, Sunil, Matt, Giovani, ATC person TBC.

1 meeting of ~1 week end of March  -> result domain model + work packages ICSTM

Neal, Steve, Sunil, Matt, ATC person, Giovani TBC + Trevor + ATC person (OO-Costings expert)?

+ contributions from Seb, Tim

ICC Definition Team meeting  9th – 13th Week April

# 6. AOB

## Experts on call During March to May

Need people with expertise to be able to call on.  These experts need to respond immediately, a list of experts was dawn up, though only those at the meeting could confirm their willingness.

| Instrument | Bruce, Ken, Matt Griffin |
| --- | --- |
| Photometer processing | Seb, Walter, Gillian |
| FTS experience | Jean-Paul, Christophe? |
| Satellite Observation modes etc. (ISO experience) | Marc, Sunil |
| Calibration | Marc, Tanya (TBC) |
| Computer/technical experts | Steve, Marc |

## Justification for choice of Java

Justification for choice of Java as language for ICC should be assembled into one place

ACTION Trevor