# Staffing

Neal Todd will be leaving IC at the end of March. A replacement is expected to be available later in the year.

# Meetings and their Conclusions

| Date | Location | Meeting | Comments |
| --- | --- | --- | --- |
| 06/02/2001 | RAL | Summary level Use Cases |  |
| 13/02/2001 | ESTEC | IA/QLA framework |  |
| 19/02/2001 | RAL | ICC schedule |  |
| 22/02/2001 | RAL | CSDT#2 |  |

# Activities

## General

A schedule for the SPIRE part of the HCSS development up to version 0.1 was prepared.

The Sun development workstation crashed and required four visits from engineers to fix it. Solaris 2.6 5/98 purchased in preparation for SCOS2000 installation.

Versant requisition made to MPE. Documentation and CDs arrived 28th Feb.

## Training

None this month.

## Work during month on HCSS activities

| WP | Days Worked | Days Planned (Total) | Comments |
| --- | --- | --- | --- |
| 22420.EP2 ILT integration |  | 25 |  |
| 24250.EP2 Data frame |  | 20 |  |
| 24510.EP2 RTA I/F AA | 1 | 50 | First analysis |
| 24520.EP2 RTA I/F pro |  | 50 |  |
| 24530.EP2 RTA I/F imp |  | 70 |  |
| 24610.EP2 TC History AA |  | 30 |  |
| 24620.EP2 TC History pro |  | 30 |  |
| 24630.EP2 TC History imp |  | 70 |  |
| 25500.EP2 Consultancy |  | 5 |  |
| 27000.EP2 Coordination |  | 15 |  |
| 29000.EP2 Review | 6 |  | IA/QLA framework: SG CSDT#2: SG, SS, NT Preparation & minutes |
| 2B000.EP2 Contingency |  |  |  |

# Critical Areas, Concerns, Upcoming Events

## Critical Areas

Preliminary versions of ICC workpackages required by end of March.

## Concerns

The departure of Neal Todd from IC means that the staffing is less then anticipated until a replacement is available, currently envisaged to be in October 2001.

## Upcoming Events

| Date | Location | Event | Comments |
| --- | --- | --- | --- |
| 12-13 Mar | RAL | QLA workshop | This is a small internal PI-led workshop. |
| 28 Mar | ESTEC | CSDT#3 |  |
| 5 Mar | IC | SIRD requirements review |  |
|  |  | Summary Use Case review |  |
|  |  | WP review | Leading to issue of first version |

KJK, SG, 2nd Mar 2001