Work Package:	DPU                                                                         SPIRE-IFS-REP-000857

| 1. Subsystem Progress Since Project Inception |
| --- |
| 2. Subsystem Progress This Month |
| Presented and discussed at RAL the OBS architecture. Slow speed I/F simulator successfully tested at IFSI. Test on high speed I/F simulator in progress 2nd Progress Meeting held at CGS: activities in schedule. |
| 3. Problem Areas | Remedial Action |
| 4. Engineering Activities |
| 5. Design Changes |
| 6. PA/QA Activities |
| 7. Subsystem Management Issues |
| None |
| 8. Actions Requiring Immediate Attention |
| None |
| 9. Status of Previous Actions |
| 10. Activities Yet to be Achieved |
| 11. Milestones | Status |
| 28/06/01 15/6/01 28/6/01 1/10/01 2/4/02 15/11/01 22/4/02 2/1/03 20/12/02 15/9/03 1/3/04 24/2/04 | DRCU simulator at IFSI CDMS (S/C I/F) at IFSI EGSE at IFSI DPU-AVM Board at IFSI DPU-AVM delivery to RAL QM author. To proceed DPU-QM Board at IFSI DPU-QM delivery to RAL FM author. To proceed DPU-FM Board at IFSI DPU-FM delivery to RAL FS ready for delivery | Late – expected completion 30/9/01 Late – Proto SW arrived on 21/8/01 Late – SCOS 2000 arrived on 20/8/01 Late – new date 24/11/01 Late – new date 16/04/02 Late - new date 15/01/01 On schedule On schedule On schedule On schedule On schedule On schedule |
| 13. Schedule Changes |
| None |