# Staffing

Maohai Huang has been appointed at Padova/Trieste to replace Giovanni Bisaglia. He will be contributing to the SPIRE ICC definition and development work.

# Meetings and their Conclusions

| Date | Location | Meeting | Comments |
| --- | --- | --- | --- |
| 6-7 Nov | IC | ICC definition team meeting |  |

# Activities

## General

- ICC work package definition

- HCSS development work.

- Draft ICD-3 (OOL) put onto Livelink

- TM/Data Frame interface implementation continuing

- QLA

- Requirements evolution

- Use Case writing

- Draft schedule

## Training

None this month.

## Work during month on HCSS activities

| WP | Days Worked (to Oct) | Days Worked (Nov) | Days Worked (Total) | Days Planned (Total) |
| --- | --- | --- | --- | --- |
| 22410.EP2 ILT system | 8 |  | 8 | 40 |
| 22420.EP2 ILT integration |  | 3 | 3 | 30 |
| 22430.EP2 HGSSE | 12.5 | 1.5 | 14 | 15 |
| 22440.EP2 System Eng |  |  |  | 15 |
| 24250.EP2 Data frame | 5 |  | 5 | 20 |
| 24370.EP2 SPIRE IA | 19 | 2.5 | 21.5 | 50 |
| 24510.EP2 TM I/F AA/prot | 31 |  | 31 | 50 |
| 24520.EP2 TM I/F imp | 6 | 2.5 | 8.5 | 110 |
| 24610.EP2 TC Hist AA/prot | 25.5 |  | 25.5 | 60 |
| 24620.EP2 TC History imp |  |  |  | 70 |
| 24630.EP2 OOL AA/prot | 5 | 0.5 | 5.5 | 60 |
| 24640.EP2 OOL imp |  |  |  | 70 |
| 25500.EP2 Consultancy |  |  |  | 5 |
| 27000.EP2 Coordination |  |  |  | 15 |
| 29000.EP2 Review | 25.5 | 6 | 31.5 | 15 |
| 2B000.EP2 Contingency | 0 | 9 | 9 |  |

Notes:

- Unfortunately the total time spent by Matthew Graham on TC history and OOL work packages for November is not available as he is currently attending the XML workshop at ESOC. The updated monthly report and the work package spreadsheet will be circulated early next week, once this information does become available.

- A la Bonne Idée meeting added under Contingency.

# Critical Areas, Concerns, Upcoming Events

## Critical Areas

- Draft of ICD#8 (OOL/TC history i/f with HCSS) due mid-November, version 1.0 due end-December.

- Full implementation of TM/Data Frame interface due mid-February.

- TC History/OOL implementation due mid-February, but there are concerns (see below).

## Concerns

SCOS-2000 does not currently have the CORBA interface for either TC History or OOL. This functionality could be implemented using the SCOS cache, but the available documentation is inadequate. Matthew Graham is in contact with SCOS-2000 experts at ESOC. Apparently Project are also investigating how extra resources could be found.

## Upcoming Events

| Date | Location | Event | Comments |
| --- | --- | --- | --- |
| 5-6 Dec | ESOC | XML for Space Data Workshop | SG attending |
| 6-7 Dec | ICSTM | ICC definition team meeting | Use Cases complete |
| 9 Jan | ESTEC | CSDT#12 |  |
| 10-11 Jan | ICSTM | ICC definition team meeting | Discussion of work packages |
| Late Jan/Early Feb |  | ICC review | Review of requirements and work packages |
| 27 Feb | SRON | CSDT#13 |  |

SG, 4th December 2001