Notes on project managers teleconference                       SPIRE-RAL-MOM-001157

28/01/02

Chair:		Eric Sawyer

Present:

| Lionel Duband | X |
| --- | --- |
| Ben Parvin |  |
| Berend Winter |  |
| Chris Brockley-Blatt | X |
| Matt Griffin |  |
| Peter Hargrave | X |
| Jerry Lilienthal | X |
| Joe Taylor | X |
| Ian Pain |  |
| Don Peterson | X |
| Bruce Swinyard |  |
| Ken King |  |
| Dominique Pouliquen |  |
| Gary Parks |  |
| Jean-Louis Auguerres |  |
| Doug Griffin |  |
| Dave Smith |  |
| Eric Clark |  |
| John Delderfield |  |
| Didier Ferrrand |  |
| Riccardo Cerulli-Irelli |  |
| Renato Orfei |  |
| Brian Stobie |  |
| Fredericke Pinsard |  |

General

Please inform the project the date of your latest schedule.

DDR documents on Livelink, subsystem managers to check and update if necessary.

IBDR documents required very soon.

Subsystem reports

IFSI  (Riccardo) – DPU

Not present

CEA Grenoble  (Lionel) – Cooler

Cooler assembly continues.

Final soldering to be done.

Procedure for correcting distortion identified.

FM design will be modified in a similar manner.

USK. (Don)  - Shutter

Funding still in flux, but not stopping work yet.

Cardiff. (Peter)  Filters, calibrators

PCAL, final drawings nearly complete.

SCAL, STM and CQM components in manufacture.

Filters, BDA support rings complete, testing to start soon.

Filters in manufacture.

300mK supports being assembled (Mk 1)

300mk supports being manufactured (Mk 2)

ATC  (Ian)  -  BSM

Not  present,

JPL  (Jerry)  - Detectors

Thermal cycling dewer has arrived.

BDA being assembled, available end this week.

Problems with tensioning of Kevlar fibres, some new tooling required.

Harness definition doc need signing to maintain JPL schedule.

FMEC should be ready at the end of the month.

MSSL ( Chris) – Structure

Still waiting for harness details from JPL and LAM.

Order for optical bench and cover is out.

LAM.  (Dominique)  - Mirrors, SMEC

Not present

SAp (Jean-Louis)   -  DRCU

Not present

RAL,  (Dave) -  AIT

Not present

| No. | Action | Who | Due date | Response/Comment | Status |
| --- | --- | --- | --- | --- | --- |