Work Package:	DPU                                                                      SPIRE-IFS-REP-001162

| 1. Subsystem Progress Since Project Inception |
| --- |
| 2. Subsystem Progress This Month |
| At the beginning of December the DPU-SPIRE DDR took place at IFSI, official report and RIDs not received yet. A 3 days test has been performed at Gavazzi premises in order to try to solve the HW problems discovered on the first set of boards during tests at IFSI. The 1553 problems have been solved (SW development/test in progress at IFSI), problems with slow/high I/F still under investigation. ASI project directive 3 and CGS ECP 3 (QM components quality level >= Mil-C) nearly completed. |
| 3. Problem Areas | Remedial Action |
| 4. Engineering Activities |
| 5. Design Changes |
| 6. PA/QA Activities |
| 7. Subsystem Management Issues |
| None |
| 8. Actions Requiring Immediate Attention |
| None |
| 9. Status of Previous Actions |
| 10. Activities Yet to be Achieved |
| 11. Milestones | Status |
| 28/06/01 15/6/01 28/6/01 1/10/01 2/4/02 15/11/01 22/4/02 2/1/03 20/12/02 15/9/03 1/3/04 24/2/04 | DRCU simulator at IFSI CDMS (S/C I/F) at IFSI EGSE at IFSI DPU-AVM Board at IFSI DPU-AVM delivery to RAL QM author. To proceed DPU-QM Board at IFSI DPU-QM delivery to RAL FM author. To proceed DPU-FM Board at IFSI DPU-FM delivery to RAL FS ready for delivery | Late – expected completion 30/1/02 Late – Proto SW arrived on 21/8/01 Late – SCOS 2000 arrived on 20/8/01 Late – new date 15/01/02 Late – new date 16/04/02 Late - new date 15/01/01 On schedule On schedule On schedule On schedule On schedule On schedule |
| 13. Schedule Changes |
| None |