Notes on project managers teleconference                       SPIRE-RAL-MOM-001182

25/02/02

Chair:		Eric Sawyer

Present:

| Lionel Duband | X |
| --- | --- |
| Ben Parvin |  |
| Berend Winter |  |
| Chris Brockley-Blatt |  |
| Matt Griffin |  |
| Peter Hargrave |  |
| Jerry Lilienthal |  |
| Joe Taylor |  |
| Ian Pain | X |
| Don Peterson | X |
| Bruce Swinyard |  |
| Ken King |  |
| Dominique Pouliquen | X |
| Gary Parks |  |
| Jean-Louis Augueres |  |
| Doug Griffin |  |
| Dave Smith |  |
| Eric Clark | X |
| John Delderfield |  |
| Didier Ferrrand |  |
| Riccardo Cerulli-Irelli |  |
| Renato Orfei |  |
| Brian Stobie |  |
| Fredericke Pinsard |  |
| Viktor Zilinskis | X |

General

Subsystem reports

IFSI  (Riccardo) – DPU

Not present

CEA Grenoble  (Lionel) – Cooler

Some delays from welding contractor, negotiations continue.

Slot for cold vib at CSL is an issue.

Some delay on switches, but should be available this week.

Some problems with test cryostat, repairs in progress.

USK. (Don)  - Shutter

Meeting with ComDev last week. Critical work to be initiated, e.g. thermal design, lid temperature.

Overall project plan under review.

Cardiff. (Peter)  Filters, calibrators

Not present

ATC  (Ian)  -  BSM

Motor and sensor thermal calculations confirm design.

Cold tests of sensors complete.

Zeiss motors have been incorporated into current design.

Mock up harness carried out, concerns over harness runs.

Design description updated, to be issued soon.

IBDR presentation complete.

Changes to instrument level test programme have affected BSM development plan, but higher risk could be taken. This also effects life test.

Diamond turned mirror to be fitted to development model for testing.

JPL  (Jerry)  - Detectors

Not present

MSSL ( Chris) – Structure

Not present, report sent.

Manufacture of spine and inner cover photometer 2K in progress.

Secondary optical bench near completion.

Four sets of mirror mounts completed.

Further discussions of lubrication process needed.

Final drawings continue – estimated completion mid April.

Integration planned to start 20 April.

Thermal busbar tested.

LAM.  (Dominique)  - Mirrors, SMEC

Actuator work continuing, will not be subcontracted as a whole, assembled at  LAM.

Coil fabrication technique developed.

Pivot procurement is a problem due to higher vib levels.

Higher force is not available.

Some actuator assistance is required.

Harness issues resolved with MSSL.

Mechanical interface is defined for SMEC some work to do on pre-amp required.

MCU.  Interface discussion continuing with CEA.

ITT to be issued next month (April) to stay on schedule. Mass may be a problem.

SAp (Jean-Louis)   -  DRCU

Not present

RAL,  (Dave) -  AIT

Some delays on cryostat, but now resolved.  June delivery expected.

STM thermal test plan meeting.

| No. | Action | Who | Due date | Response/Comment | Status |
| --- | --- | --- | --- | --- | --- |