Notes on project managers teleconference                       SPIRE-RAL-MOM-001219

4/3/02

Chair:		Eric Sawyer

Present:

| Lionel Duband | X |
| --- | --- |
| Ben Parvin |  |
| Berend Winter |  |
| Chris Brockley-Blatt |  |
| Matt Griffin |  |
| Peter Hargrave |  |
| Jerry Lilienthal |  |
| Joe Taylor |  |
| Ian Pain |  |
| Don Peterson | X |
| Bruce Swinyard |  |
| Ken King |  |
| Dominique Pouliquen |  |
| Gary Parks |  |
| Jean-Louis Auguerres |  |
| Doug Griffin |  |
| Dave Smith |  |
| Eric Clark | X |
| John Delderfield |  |
| Didier Ferrrand |  |
| Riccardo Cerulli-Irelli |  |
| Renato Orfei |  |
| Brian Stobie |  |
| Fredericke Pinsard |  |
| Viktor Zilinskis | X |

General

Note on subsystem requirements for IBDR presentations will be issued soon.

Subsystem reports

IFSI  (Riccardo) – DPU

Not present

CEA Grenoble  (Lionel) – Cooler

Problem with heat switches during last brazing process, still under investigation.

Some delays from welding contractor, negotiations continue, structure delivery this week, cooler heart  mid March.

USK. (Don)  - Shutter

Funding for critical work.

STM should be delivered on time.

Critical work initiated, thermal design, lid temperature.

Results to be presented at IBDR.

Cardiff. (Peter)  Filters, calibrators

Not present

ATC  (Ian)  -  BSM

Not present, report sent

- repeated tests of current vs voltage source and concluded current source

is OK.

- prepared diamond turned mirror for installation in 2 axis prototype

- continued design for Zeiss coil mounts.

- released design description v4.1

- work ongoing to source wire non-space equivalent for BSM Development

harness.

JPL  (Jerry)  - Detectors

Not present

MSSL ( Chris) – Structure

Not present, report sent.

LAM.  (Dominique)  - Mirrors, SMEC

Not present

SAp (Jean-Louis)   -  DRCU

Not present

RAL,  (Dave) -  AIT

Not present

| No. | Action | Who | Due date | Response/Comment | Status |
| --- | --- | --- | --- | --- | --- |