# Notes on project managers teleconference                       SPIRE-RAL-MOM-001252

22/04/02

Chair:		Eric Sawyer

Present:

| Lionel Duband |  |
| --- | --- |
| Ben Parvin |  |
| Berend Winter |  |
| Chris Brockley-Blatt |  |
| Matt Griffin |  |
| Peter Hargrave | X |
| Jerry Lilienthal |  |
| Joe Taylor | X |
| Ian Pain | X |
| Don Peterson |  |
| Bruce Swinyard |  |
| Ken King |  |
| Dominique Pouliquen |  |
| Gary Parks |  |
| Jean-Louis Auguerres |  |
| Doug Griffin |  |
| Dave Smith |  |
| Eric Clark |  |
| John Delderfield |  |
| Didier Ferrrand |  |
| Riccardo Cerulli-Irelli |  |
| Renato Orfei |  |
| Brian Stobie |  |
| Fredericke Pinsard |  |
| Viktor Zilinskis |  |

General

Cryo Harness meeting held at RAL

IID-B meeting held at RAL

Subsystem reports

IFSI  (Riccardo) – DPU

- Not present

CEA Grenoble  (Lionel) – Cooler

- Not present, apologies sent

USK. (Joe Taylor)  - Shutter

- No resolution of present funding situation. Decision expected soon.

- Com Dev operating on a temporary bridging contract in the mean time

- Mechanically representative vanes have been manufactured and sent to Cardiff.

- Thermal issues being addressed.

Cardiff. (Peter)  Filters, calibrators

Production started on STM filters, completion expected 20/6/02.

CQM filters for JPL in manufacture.

Spectrometer detector field lenses being designed, completion due late June.

SCAL and PCAL, quotation received for components, manufacture expected in 12 days.

Black qual plan being written, measurements of emissivity may be a problem.

AIV facility, being progressed. Details of motors to be sent from ATC.

AIV filters on order except the 77K large filter.

300mK strap interface agreed. DDR may be delayed a week. Support design and light baffle design complete, manufacture to start next week.

CAD model will be sent to MSSL for analysis.

PCAL, modelling complete, some refinement to be  implemented.

ATC  (Ian)  -  BSM

Little work on 2-axis prototype due to noise on unshielded cables.  Further development will take place on new prototype, due soon.

Assy  of development model 1 complete, vibration test his week.  FE analysis complete.  CuBe pivots due this week.

Concerns are on harness, information required on harness details.

JPL  (Jerry)  - Detectors

Not present

MSSL ( Chris) – Structure

Not present, report sent

- Awaiting  bolting patterns and interface of Cardiff 300mK thermal busbar supports for within the 2K box

- Harness completed but needs to be checked by Doug Griffin who is coming down on Thursday

- Assembly drawings have started

- Designing of the optical bench continues

- AIV detailed planning in progress

LAM.  (Dominique)  - Mirrors, SMEC

Not present

SAp (Jean-Louis)   -  DRCU

Not present

RAL,  (Dave) -  AIT

Not present (Envisat commissioning)

| No. | Action | Who | Due date | Response/Comment | Status |
| --- | --- | --- | --- | --- | --- |