# Notes on project managers teleconference                       SPIRE-RAL-MOM-001262

07/05/02

Chair:		Ken King

Present:

| Lionel Duband | X |
| --- | --- |
| Ben Parvin |  |
| Berend Winter |  |
| Chris Brockley-Blatt | X |
| Matt Griffin |  |
| Peter Hargrave |  |
| Jerry Lilienthal |  |
| Joe Taylor | X |
| Ian Pain | X |
| Don Peterson |  |
| Bruce Swinyard |  |
| Ken King | X |
| Dominique Pouliquen |  |
| Gary Parks |  |
| Jean-Louis Auguerres |  |
| Doug Griffin |  |
| Dave Smith |  |
| Eric Clark |  |
| John Delderfield |  |
| Didier Ferrrand |  |
| Riccardo Cerulli-Irelli |  |
| Renato Orfei |  |
| Brian Stobie |  |
| Fredericke Pinsard |  |
| Viktor Zilinskis |  |

General

Nothing to report

Subsystem reports

IFSI  (Riccardo) – DPU

- Not present

CEA Grenoble  (Lionel) – Cooler

- STM coolers are being integrated - vibration tests take place May 21-23rd

- Samples are being made for the new heat switch manufacture to enable them to qualify their procedures

- In the meantime parts will go to the previous  manufacture to be assembled for the CQM cooler

- CQM initial tests will finish by end of June – heat switches are needed then

USK. (Joe)  - Shutter

- USK have identified schedule-critical tests and got Comdev under way on those

- Test cryostat being designed

Cardiff. (Peter)  Filters, calibrators

- Not present

ATC  (Ian)  -  BSM

- Strip down and check of DM1 after vibration test looks OK

- DM2 is in manufacture

- Doing design work on fitting flexitape into the subsystem

- Looking to hire a test engineer – person due to start on 13th May

- Flex pivots from US have been stuck in customs,  but are now due tomorrow

- Agreed new dates for PCAL delivery from Cardiff

JPL  (Jerry)  - Detectors

- Not present

MSSL ( Chris) – Structure

- Chris and Berend out of office for next 3 weeks (10th-31st May) – John Coker will be point of contact for this time

- Main covers in production – should be finished in 2 weeks

- Optical bench design should be finished by end of this week

- Need clean rooms AT RAL in August  - Chris will call Eric to confirm

- Drawings will be sent to Bruce today or tomorrow of JPL detector harness routing

- Finished Photometer detector boxes design

- Busbar design starting end of this  week

- Thermal bus bar control system is outstanding from JPL – DG chasing this

LAM.  (Dominique)  - Mirrors, SMEC

Not present

SAp (Jean-Louis)   -  DRCU

Not present

RAL,  (Dave) -  AIT

Not present

| No. | Action | Who | Due date | Response/Comment | Status |
| --- | --- | --- | --- | --- | --- |