Work Package:	DPU                                                                        SPIRE-IFS-REP-001275

| 1. Subsystem Progress Since Project Inception |
| --- |
| 2. Subsystem Progress This Month |
| As shown in the reports starting from August, the cost of the EQM components (about 500 kEURO + CGS ECP3 costs) is taken from the fixed budget for Herschel, so impacting on ICC activities. The action to ask ESA not to claim back the EQM components money is still open as we have no official statement from ESA yet. In order to save money, IFSI attendance to meetings will be kept to the essential minimum. AVM boards delivered by CGS to IFSI for intensive testing, there is still a small problem on the slow speed I/F “data read” status bit. The board has been sent back to CGS for corrective actions (FPGA reprogramming) together with the SPIRE I/F simulator. We aspect the board back from CGS by the end of the week. SW: started porting of HIFI SW to SPIRE. The first version of the Virtual Machine compiler/simulator was circulated for comments. |
| 3. Problem Areas | Remedial Action |
| 4. Engineering Activities |
| 5. Design Changes |
| 6. PA/QA Activities |
| 7. Subsystem Management Issues |
| 8. Actions Requiring Immediate Attention |
| None |
| 9. Status of Previous Actions |
| 10. Activities Yet to be Achieved |
| 11. Milestones | Status |
| 28/06/01 15/6/01 28/6/01 1/10/01 2/4/02 15/11/01 22/4/02 2/1/03 20/12/02 15/9/03 1/3/04 24/2/04 | DRCU simulator at IFSI CDMS (S/C I/F) at IFSI EGSE at IFSI DPU-AVM Board at IFSI DPU-AVM delivery to RAL QM author. To proceed DPU-QM Board at IFSI DPU-QM delivery to RAL FM author. To proceed DPU-FM Board at IFSI DPU-FM delivery to RAL FS ready for delivery | Late – expected completion 30/2/02 Late – Proto SW arrived on 21/8/01 Late – SCOS 2000 arrived on 20/8/01 Late – new date 15/02/02 Late – new date 16/04/02 Late - new date 15/02/01 On schedule On schedule On schedule On schedule On schedule On schedule |
| 13. Schedule Changes |
| None |