Work Package:	DPU                                                                       SPIRE-IFS-REP-001280

| 1. Subsystem Progress Since Project Inception |
| --- |
| 2. Subsystem Progress This Month |
| No changes to the baseline as far as the design is concerned. The ASI Review Change Board has long ago evaluated the ECP3 in answer to CGS ECP3 (minimum MIL-C quality for QM components); for the action to be completed there is still the need of the ASI administration board approval, now expected within April. |
| 3. Problem Areas | Remedial Action |
| As shown in the reports starting from August, the cost of the EQM components (about 500 kEURO + CGS ECP3 costs) is taken from the fixed budget for Herschel, so impacting on ICC activities. The action to ask ESA not to claim back the EQM components money is still open as we have no official statement from ESA yet. | In order to save money, IFSI attendance to meetings will be kept to the essential minimum. |
| 4. Engineering Activities |
| Started the porting of HFI OBS to SPIRE. Box ready and treated with Alodine 1200. S/C interface completed and under optimization. |
| 5. Design Changes |
| 6. PA/QA Activities |
| 7. Subsystem Management Issues |
| 8. Actions Requiring Immediate Attention |
| None |
| 9. Status of Previous Actions |
| 10. Activities Yet to be Achieved |
| 11. Milestones | Status |
| 28/06/01 15/6/01 28/6/01 1/10/01 2/4/02 15/11/01 22/4/02 2/1/03 20/12/02 15/9/03 1/3/04 24/2/04 | DRCU simulator at IFSI CDMS (S/C I/F) at IFSI EGSE at IFSI DPU-AVM Board at IFSI DPU-AVM delivery to RAL QM author. To proceed DPU-QM Board at IFSI DPU-QM delivery to RAL FM author. To proceed DPU-FM Board at IFSI DPU-FM delivery to RAL FS ready for delivery | Late – expected completion 30/2/02 Late – Proto SW arrived on 21/8/01 Late – SCOS 2000 arrived on 20/8/01 Late – new date 15/02/02 Late – new date 3/06/02 Late - new date 15/02/02 On schedule On schedule On schedule On schedule On schedule On schedule |
| 13. Schedule Changes |
| None |