SPIRE-PAC-MOM-001309

Common EGSE Meeting #20

24-Apr-2002, Telecon

Participants:		PACS		Otto H. Bauer (chair and minutes)

SPIRE		Ken J. King

HIFI		Luc Dubbeldam

ESTEC	Brian Melton (not available)

IFSI		Sergio Molinari (not available)

Agenda:

- Minutes and Action Items of last meeting

- EGSE-DPU/ICU testing at IFSI

- CDMS Simulator

- SCOS 2000

- TOPE

- TERMA (EGSE-CCS interface: How to continue)

- Role of Instrument EGSE in IST

(E-mail: B. Melton, March 27)

- Planck LFI EGSE

- Next Meeting

(10) AOB

(1) - Minutes of last meeting: No comments

- Status of Action Items at the beginning of the meeting:

| Action Item | Actionee | Description | Due Date |
| --- | --- | --- | --- |
| EGSE#09-06 | Otto | Provide CDMS Simulator SOW | Open |
| EGSE#09-07 | Otto | Provide Letter of Understanding of the EGSE WG | Open |
| EGSE#13-01 | Otto Stephane | Issue a HCSS Integration and Acceptance Test Plan | Open |
| EGSE#13-10 | SPIRE | Comment on Test Control Requirements Matrix | Obsolete |
| EGSE#19-01 | Ken Otto Luc | Ken sends the SPIRE Data ICD to Luc and Otto Luc and Otto fill out the tables that list the used TM and TC services for HIFI and PACS respectively | Closed, but common approach necessary |
| EGSE#19-02 | Luc | Check Time Correlation | Closed |
| EGSE#19-03 | Erich | Send Java application and SCOS configuration to Serge | Java closed, rest open |
| EGSE#19-04 | Serge | To distribute SPR template | Open |

(2) EGSE-DPU/ICU testing at IFSI:

- It seems that IFSI has underestimated the problems. They stay on slipping. Only slowly they realise what to do.

- A more comprehensive and clearer acceptance test plan for QM/FM for Gavazzi is necessary. At present Gavazzi is only testing on board level, that is certainly not enough.

(3) CDMS Simulator:

- Version 1.0 tested, but no TM packets received.

- Version 0.99a will be used instead, IFSI has only one PC which has to be reconfigured each time when testing V1.0.

AI EGSE#20-01: Sergio should send some log files from V1.0 testing to RAL, so RAL can

analyse the problem.

AI EGSE#20-02: Renato should allocate times for V1.0 testing.

(4) SCOS 2000:

- V2.3 and V3.0 will come out soon.

- The three instrument teams agreed to accept new updates until end of August.

(5) TOPE:

- Test control using TOPE is at present under test, also the link to CUS.

- Test report from users will be available soon.

(6) TERMA:

- According to information from ESOC no EGSE/CCS  ICD´s have been discussed between TERMA and Project during the kick-off meeting in Leiden.

- The three instruments agreed that too many parties are talking about EGSE/CCS interfaces: EGSE WG, Project, TERMA, Astrium, Alenia, Alcatel)

AI EGSE2#20-03: Otto to talk to Th. Passvogel about EGSE/CCS meeting between all parties

(7) Role of Instrument EGSE in IST:

- Postponed, as B.Melton could not participate in telecon.

(8) Planck LFI EGSE:

- Otto received E-mail form Oslo about problems the LFI EGSE group has concerning up-to-date information on SCOS 2000. They ask if they could participate in our meetings/telecons.

AI EGSE#20-04: Otto to find out more details.

(9) Next Meeting:

- EGSE#21 on May 28, 11:00 CET by telecon. Otto will call you.

(7) AOB:

- Nothing to report..

Action Items:

| Action Item | Actionee | Description | Due Date |
| --- | --- | --- | --- |
| EGSE#09-06 | Otto | Provide CDMS Simulator SOW | 10-May-02 |
| EGSE#09-07 | Otto | Provide Letter of Understanding of the EGSE WG | 10-May-02 |
| EGSE#13-01 | Otto Stephane | Issue a HCSS Integration and Acceptance Test Plan | 15-May |
| EGSE#19-03 | Erich | Send Java application and SCOS configuration to Serge | Java closed, rest 24-May |
| EGSE#19-04 | Serge | To distribute SPR template | 31-May-02 |
| EGSE#20-01 | Sergio | Send log files from V1.0 testing to RAL | 15-May-02 |
| EGSE#20-02 | Renato | Allocate times for V1.0 testing | 15-May-02 |
| EGSE#20-03 | Otto | Talk to Th.Passvogel about EGSE/CCS Meeting between all parties | 15-May-02 |