# Notes on project managers teleconference                       SPIRE-RAL-MOM-001344

22/07/02

Chair:		Ken King

Present:

| Lionel Duband |  |
| --- | --- |
| Ben Parvin |  |
| Berend Winter |  |
| Chris Brockley-Blatt |  |
| Matt Griffin |  |
| Peter Hargrave |  |
| Jerry Lilienthal | X |
| Joe Taylor | X |
| Ian Pain |  |
| Don Peterson |  |
| Bruce Swinyard |  |
| Ken King | X |
| Dominique Pouliquen |  |
| Gary Parks |  |
| Jean-Louis Auguerres |  |
| Doug Griffin |  |
| Dave Smith |  |
| Eric Clark |  |
| John Delderfield |  |
| Didier Ferrrand |  |
| Riccardo Cerulli-Irelli |  |
| Renato Orfei |  |
| Brian Stobie |  |
| Fredericke Pinsard |  |
| Viktor Zilinskis | X |

General

Subsystem reports

IFSI  (Riccardo) – DPU

Not present

CEA Grenoble  (Lionel) – Cooler

Not present

USK. (Viktor Zilinskis)  - TBD

The Statement of Work should be completed this week so that a requisition can be issued immediately.  It is still to be determined if the Cold Black Body will be provided by Canada.

Cardiff. (Peter)  Filters, calibrators

Not present

ATC  (Ian)  -  BSM

Not present, apologies sent

JPL  (Jerry)  - Detectors

Following the failure of a BDA during qualification testing, a further test to check if the cold strap contributed to the failure was carried out on Saturday. The result of the test is not available yet.

6 BDAs are in assembly at the moment. They are all at different stages of progress but approximately the work of one BDA remains to be done in total.

Deliveries are still expected to be on time (March/ April)

BODAC facility almost complete – should be certified in 3-4 weeks.

More JFETs are in fabrication.

Assembly of first backshort to detector subassembly has been successful.

Ageing tests are now completed sucessfully

MSSL ( Chris) – Structure

Meeting with Eric Sawyer and Dave Smith – to discuss affect of manufacturing problems on schedule was held last week . Future meetings will be held every fortnight (next meeting 1/8/02) to keep both side up to date on progress.

Detailed checking of optical bench is in progress at MSSL, as this is next unit to be manufactured.

Berend is on leave on 20 July 02  for 3 weeks.

LAM.  (Dominique)  - Mirrors, SMEC

Not present

SAp (Jean-Louis)   -  DRCU

Not present

RAL,  (Dave) -  AIT

Not present

RAL, Eric Clark PA.

Not present

| No. | Action | Who | Due date | Response/Comment | Status |
| --- | --- | --- | --- | --- | --- |