Title:			SPIRE STM Hardware Acceptance Guidelines

Doc Number: 	SPIRE-RAL-DOC-001406

Date:			Friday, 06 September 2002

The following pieces of SPIRE STM hardware are to be delivered to RAL with the following delivery dates.

| Item | Institution | Date |
| --- | --- | --- |
| BDA | JPL | 2 December 02 |
| JFP | JPL | 2 December 02 |
| JFS | JPL | 2 December 02 |
| Structure (SOB/Phot Cover/Spect. Cover) | MSSL | 16 October 2002 |
| Common Mirrors | LAM | 18 October 02 |
| FTS optical dummy | LAM | 18 October 02 |
| FTS Mechanism | LAM | 18 December 02 |
| BSM | ATC | 18 October 02 |
| Cooler | CEA SBT | 30 January 02 |
| Filters and Dichroics (OGSE) | Uni of Cardiff | 18 October 02 |
| SCAL | Uni of Cardiff | 18 December 02 |
| P-Cal (part of BSM) | Uni of Cardiff | 18 November 02 |

As the hardware approaches being ready, the following sequence of events will normally occur:

- The End Item Data Package (EIDP) is compiled.

  - The RAL standard EIDP will be made available to the collaborating institutions for use as a pro-forma if required

  - The detailed contents of each chapter of the EIDP to be agreed between the institution and the SPIRE Project Team.

- Internal readiness review

- The local sub system project manager, PA manager and project engineers review the contents of the EIDP and the status of the hardware and make an assessment of the readiness of the hardware for delivery.

- The EIDP is forwarded to the SPIRE Project Team for review, at least two weeks before delivery.

- A date, location and the list of personnel required to attend the acceptance meeting is negotiated between the institution and the SPIRE Project Team.

- The acceptance meeting is held, normally at the subsystem institute so that inspection can be carried out. Agreement is reached on the compliance of the items to the requirements.

- Delivery can then take place.

# Footnotes

The ECSS have recently changed the name of the Acceptance Data Package (ADP) to End Item Data Package (EIDP)!!! Apparently, it is a change of name but there is little or no change in the expected contents of the document package.