SPIRE-PAC-MOM-001505

Minutes of EGSE Telecon #26

January 15, 2003

Participants:

PACS: Otto Bauer (MPE)

HIFI: Luc Dubbledam (SRON)

SPIRE:	Ken King (RAL)

ESTEC: Bryan Melton, Serge Valera, Johannes Riedinger, Kevin Galloway

# Adoption of the agenda

- Minutes and Action Items from last meeting

- CDMS Simulator, use of ESTEC Simulator

- EGSE-CCS

  - Interface to CCS (OHB summary)

  - Instrument Station (EGSE + HCSS) H/W configuration (KJK doc)

  - Possible Herschel EGSE Meeting with Astrium (Feb 5 ?)

- Next meeting/telecon

- AOB: Luc raised two point : SCOS patching and ILog licences.

# Minutes and Actions from last meeting

Bryan requested one change in Chapter 5: Delete “apparently”. Accepted. Ken will issue new

Version.

Review of Action Items

Status of Action Items at the beginning of the meeting:

| Action | Actionee | Description | Due Date |
| --- | --- | --- | --- |
| EGSE#23-03 | Otto | Provide EGSE-CCS integration plan | Waiting on result of EGSE#24-03: 31 Jan 2003 |
| EGSE#24-03 | Ken | Write note that describes the Instrument Station | 13 Dec 2002 |
| EGSE#25-01 | Frederick | to talk to Stefan about status of his review of the OBS interface test documentation and let the EGSE WG know when we could expect some feedback | 20 Dec 2002 |
| EGSE#25-02a | Luc | to chase Albrecht for his input on the PIPE Protocol implementation | Completed during this meeting |
| EGSE#25-02b | Albrecht | to provide input on the PIPE Protocol implementation | 20 Dec 2002 |
| EGSE#25-03 | Otto | to write a summary of the proposed implementation of an interface to the CCS | 6 Jan 2003 |

EGSE#23-03: New due date: 14 Feb 03: Waiting for results of EGSE meeting with Astrium.

EGSE#24-03: Closed: See E-mail KJK, 13 Dec 02: EGSE for IST

EGSE#25-01: Closed.

EGSE#25-02b: Obsolete.

EGSE#25-03: Closed: See E-mail OHB, 14 Jan 03: EGSE/HCSS to CCS “uplink “ interface.

3.   CDMS Sim, Use of ESTEC Simulator

- Zero packets reported by PACS  now also observed by RAL. Solution not urgent.

- Time Packets also have zero content. SPR raised by EkW.

- Bus lists: Official lists from DMWG, SPIRE lists are not far off. SPIRE offers help for changing to real bus lists.

 AI EGSE#26-01: Ken will check if a real SPIRE bus list exists, due 17 Jan 03.

- ESTEC Simulator: Description now available. See E-mail from Stefan Thuerey, 14 Jan 03: Re: Herschel: 1553 I/F test plan for instruments.

 AI EGSE#26-02: Ken, Luc, Otto: What can be done with ESTEC Simulator, due 7 Feb 03.

# 4.  EGSE – CCS

- Interface to CCS: Otto forgot to include TCId for each command (see latest version of TOPE manual). Kevin will send Jon´s comments.

 AI EGSE#26-03: Otto to update note on CCS interface, due 31 Jan 03.

- IEGSE

 AI EGSE#26-04: Bryan to send his comments, due 17 Jan 03.

 AI EGSE#26-05: Otto, Luc to confirm IEGSE H/W configuration, due 31 Jan 03.

  - Possible EGSE meeting with Astrium: Meeting now confirmed for 5 Feb 03 at Astrium (see E-mail Denise Montet, 15 Jan 03: Instrument AIT Meeting and Special Meeting on EGSE-CCS). Otto will propose an agenda.

  - Otto will make hotel reservation for Ken, Johannes, Kevin. Luc and Bryan will also paricipate, very likely also Frederick

  - Kevin asked which documentation to read in preparation: Bryan recommends CCS Specifications.

# 5.   Next Meeting/Telecon

EGSE#27 (Telecon): Thursday, 20 February 2003, 14:00 (CET)

# 6.   AOB

- Patch for SCOS 2000: Serge has tool to merge and configure SCOS.

 AI EGSE#26-06: Serge to distribute configuration tool, incl. documentation, due 31 Jan 03.

- ILog: Serge contacted ESOC because of licences, no reply yet.

Status of Action Items at end of meeting

| Action | Actionee | Description | Due Date |
| --- | --- | --- | --- |
| EGSE#23-03 | Otto | Provide EGSE-CCS integration plan. | 14 Feb 03 |
| EGSE#26-01 | Ken | Check if real SPIRE bus list exists. | 17 Jan 03 |
| EGSE#26-02 | Ken, Luc, Otto | What can be done with ESTEC simulator? | 07 Feb 03 |
| EGSE#26-03 | Otto | Update note on CCS interface. | 31 Jan 03 |
| EGSE#26-04 | Bryan | Send comments on IEGSE doc. | 17 Jan 03 |
| EGSE#26-05 | Luc, Otto | Confirm IEGSE H/W configuration. | 31 Jan 03 |
| EGSE#26-06 | Serge | Distribute SCOS 2000 configuration tool, incl. documentation | 31 Jan 03 |