## Slide 1
Comments from ESA
Eric Sawyer RAL

## Slide 2
Scientific performance - Will be addressed by Matt in the next presentation and the thermal design presentations.
Thermal interface – This is a major issue and the status will be presented later, we would welcome a splinter (management) is the correct people are present.
Qualification of SMEC and BDA – Status will be presented in the subsystem sections. We agreed these are critical issues and this is why we accelerated the first warm vib test. We are now in a good position to specify levels.
Mechanical model – The document describing the mechanical model has not been updated recently are is still valid. More in the subsystem report

## Slide 3
Schedule and model philosophy – This is a critical area and will be presented in detail early in the review.
7. AIV plan – Flow charts are/will be in the individual model procedures
8. OBS development and SPIRE Data ICD – The OBS development is described in the IFSI doc, DPU development plan
9. PA documentation – we are actively progressing the subsystem CIDL and progress is being made.
10. Documentation status – If documents have not been updated since the IBDR, it is because they do not need updating or were considered a low priority. Ref IHDR preparation plan.