Work Package:	DPU                                                                  SPIRE-IFS-REP-001786

| 1. Subsystem Progress Since Project Inception |
| --- |
| 2. Subsystem Progress This Month |
| Software: Multiple hk_asking: completed , under testing, updating to new ICD; HS link communication task: new DRCU_SIM SW arrived on (11th dec '02): it seems that there are bugs; OBS under updating to new DRCU ICD; Multiple Non Real Time-VM and RT-VM: completed, test procedure started; TeleCommand execution: completed, interaction with HK's and VM's under testing Dynamic mem-management: completed, interaction with TC_exec task under test. |
| 3. Problem Areas | Remedial Action |
| EEPROM boot procedure: performed many tests which seems to point to an HW problem High Speed serial link: we asked CGS to modify the HW in order to accept marginal timing on clock and sampling line | Under investigation in CGS |
| 4. Engineering Activities |
| 5. Design Changes |
| 6. PA/QA Activities |
| 7. Subsystem Management Issues |
| 8. Actions Requiring Immediate Attention |
| None |
| 9. Status of Previous Actions |
| 10. Activities Yet to be Achieved |
| 11. Milestones | Status |
| 28/06/01 15/6/01 28/6/01 1/10/01 2/4/02 15/11/01 22/4/02 2/1/03 20/12/02 15/9/03 1/3/04 24/2/04 | DRCU simulator at IFSI CDMS (S/C I/F) at IFSI EGSE at IFSI DPU-AVM Board at IFSI DPU-AVM delivery to RAL QM author. To proceed DPU-QM Board at IFSI DPU-QM delivery to RAL FM author. To proceed DPU-FM Board at IFSI DPU-FM delivery to RAL FS ready for delivery | Late – expected completion 30/2/02 Late – Proto SW arrived on 21/8/01 Late – SCOS 2000 arrived on 20/8/01 Late – arrived on 15/04/02 Late – new date 1/07/02 Late - new date 15/02/02 On schedule On schedule On schedule On schedule On schedule On schedule |
| 13. Schedule Changes |
| None |