Distribution:

Participants: Renato, Ken, John, Sunil

For info: Riccardo, Sergio,

Judy for filing

1. Actions Outstanding

From previous telecons:

Action IFSI-001: Ken to contact Swedes about operating the DRCU Simulator at 2.5MHz

Still Open

Action IFSI-006: Renato to issue note on the status of the DDR report recommendations

Still Open - Renato waiting for RIDs to cover comments on documents (KK to look at this)

Action IFSI#07-01: Renato to raise an NCR on the high speed interface for the AVM model

Closed

Action IFSI#07-02: Ken to raise an NCR on the JTAG problem

Still Open

Action IFSI#07-03: Ken to find out if SPIRE DPU needs to be 'black'

Still Open

2. Other Issues

High Speed interface

Meeting held 9th October between IFSI, CGS and ASI - Rento will send report

Testing was carried out and seems to be no problems.

Will require a retrofit to the AVM units - board needs returning to IFSI -

takes ~1wk in period 20th Oct - 14th Nov.

We could swap boards with IFSI to cut time lost.

Derating and Worst Case Analysis document:

The new version was delivered 24th September

Comments on IHDR Documentation (spreadsheet):

Ken will call Sergio about this

One open h/w point 'sleeve'

Memory Load Problem:

Not checked yet if reset pulse works - switch not yet implemented

ECR #4 (issue 3) was re-issued on 8th July.

Funding for IFSI:

See report on high-speed interface - this provides a plan for future development -

official go-ahead will probably be at meeting on 16th October

Interface Testing

Meeting at IFSI on 23rd October at IFSI to discuss this will probably be delayed

3. Schedule

See report

4. AOB

DPU-DRCU Testing.

Renato will discuss with Sergio if he can come to RAL to look at problems with SCU science data

Next telecon: 24th October 14:00 CET