System/Instrument Levels Documents

| Name | Reference and current issue | Issue | Date | Status |
| --- | --- | --- | --- | --- |
| Interfaces and Design Description |  |  |  |  |
| IID-B | SCI-PT-IIDB-SPIRE-02124 | 3.3 |  | Being updated by Alcatel |
| Instrument Requirements Document | SPIRE-RAL-PRJ-00034 | 1.2 | 30/5/03 | Bruce to check |
| System Budget Report | SPIRE-RAL-PRJ-000450 | 4 | 1/6/03 | John to check |
| Harness Definition Document | SPIRE-RAL-PRJ-000608 | 1.1 | 5/3/03 | Update required |
| Optics Config Control Spreadsheets |  |  |  | Marc to number and check |
| Thermal Config Control Document |  |  |  | Anneso to number and check |
| Instrument development plan | SPIRE-RAL-PRJ-000035 | 1.1 | 12/4/01 | Ken to check |
| Calibration Requirements | SPIRE-RAL-PRJ-001064 | draft | 3/1/02 | Bruce to check |
| Design Description | SPIRE-RAL-PRJ-000620 | 2 | 15/5/03 | Doug to check |
| Data ICD |  |  |  | Ken to number and check |
| Operating Modes Document |  |  |  | Ken to number and check |
| Operating the SPIRE Instrument |  |  |  | Ken to number and check |
| FMECA etc |  |  |  |  |
| System Interface FMECA | SPIRE-RAL-PRJ-001260 | 1 | 1/11/02 | Bruce to check |
| HSIA Worksheets |  |  |  | Bruce to number and check |
| FDIR Procedure Definition |  |  |  | Bruce to number and check |
| Test Plan/Procedures |  |  |  |  |
| AIV Plan | SPIRE-RAL-PRJ-000410 | 3 | 15/5/03 | Bruce to check |
| Alignment Procedures | SPIRE-LAM-PRJ-000445 | 1 | 1/11/02 | Marc to check |
| Alignment Procedure | LAM-OPT-SPI-PRC-031203 | 1 | 18/5/04 | Marc to check |
| SM Vibration Test specification | SPIRE-MSS-PRJ-001841 | 2 |  | Checked |
| CQM cold vibration test plan | SPIRE-RAL-DOC-1955 | 1 | 4/6/04 | Checked |
| CQM cold vibration test procedure | SPIRE-RAL-PRC-001956 | 3 | 30/3/04 | Checked |
| SM/CQM Integration Procedure | SPIRE-MSS-PRJ-001650 | 3 | 22/5/03 | Checked |
| CQM Master Test Procedure | SPIRE-RAL-DOC-001049 | 1 | 15/5/02 | Dave to check |
| AVM Test Procedure |  |  |  | Ken to number and check |
| Integration and Handling Procedure | SPIRE-RAL-PRC-001923 | 1 | 20/5/04 | Checked |
| PFM1 Master Test Procedure |  |  |  | Dave to write |
| PFM2 master test procedure |  |  |  | Dave to write |
| Test Reports |  |  |  |  |
| SM Vibration Report | MSSL-TECHNOTE-SPIRE22 | 1 | Oct 03 | Checked |
| AM Alignment Reports |  |  |  | Marc to check |
| CQM Functional Test Report |  |  |  | Dave to write |
| CQM Performance Test Report |  |  |  | Bruce/Tanya to write |
| CQM Vibration Test Report | SPIRE-MSS-REP-002049 | 1.1 | June 04 | Checked |
| CQM Post Vibration Test Inspection Report | SPIRE-RAL-REP-002007 |  |  | Dave to finish |
| Thermal Validation Report? |  |  |  | Anneso to write |
| Log books? |  |  |  | On going |
| AIV Facility Test Report(s) |  |  |  | Dave to write |
| Verification Matrices |  |  |  |  |
| SM Verification Matrix | SPIRE-RAL-PRJ-0001860 | 1 | 21/11/03 | Bruce to check |
| AM Verification Matrix |  |  |  | Bruce to check |
| CQM Verification Matrix(ces) |  |  |  | Bruce to write |
| PA |  |  |  |  |
| Master NCR List |  |  |  | Eric to issue? |
| Master RFW list |  |  |  | Eric to issue? |
| Anything else? |  |  |  |  |