CDMS Simulator Statement of work

Notes from the discussion

Deliverables

|  | Delivery | Date | To | #units |
| --- | --- | --- | --- | --- |
| HIFI | S/W S/W | 1/06/01 1/12/01 | SRON (Utrecht) SRON (Utrecht) | 1 1 |
| PACS | PC + Board + S/W Board + S/W Board + S/W | 01/05/01 01/08/01 01/03/02 | IFSI MPE MPE | 1 1 1 |
| SPIRE | PC + Board + S/W PC + Board + S/W | 01/06/01 01/04/02 | IFSI RAL | 1 2 |
| HFI | S/W | 01/05/01 | Orsay | 4 (TBC) |
| LFI | S/W | 01/05/01 | CRISA/IAC | 2 (TBD) |

Documentation

- Statement of Work (written by CDMS group)

- Assume that IFSI does low-level testing of interface

- Requires delivery of Router by 01/03/01

- Specification (written by CDMS group)

- Software Project Management Plan

- To include hardware and software environment

- Software Specification Document

- Test Plan (written by CDMS group)

- Test Reports

- Programmer's Guide

- User Manual

Maintenance

Required to end of 2005. Note: only bug fixes guaranteed after March 2002

Management

- Milestones will be define in the SPMP

- Bi-weekly reports  (short progress report, including status and progress re milestones)

- Meetings approximately every 6 weeks, tied, if possible to milestones

- First meeting 30 Jan 01 at MPE

- Second meeting ~ 15 March at RAL (TBC)

- Third Meeting ~ 1 May at RAL (TBC) (acceptance test?)