- SPIRE

| SUBJECT: | SPIRE LPU Electrical Integration Procedure |  |  |
| --- | --- | --- | --- |
| PREPARED BY: | Douglas Griffin |  |  |
| DOCUMENT No: | ##### SPIRE-RAL-PRC-002972 |  |  |
| ISSUE: | 0.3 | Date: | 16-10-07 |
| CHECKED BY: | Dominique Pouliquen | Date: | …………………………. |
| APPROVED BY: | Eric Sawyer | Date: | …………………………. |

- Change Record

| ISSUE | DATE |  |
| --- | --- | --- |
| 0.1 | 16-10-0701-08-07 | Initial release - |
| 0.2 | 15-10-07 | Inserted some TBD values |
|  |  | Added I/F check of P29/P30 |
| 0.3 | 16-10-07 | Corrected pin allocations for 128-way Launch latch contacts (92 and 93) |
|  |  | Added verifications that relays open as well as close |
|  |  | Updated LCL and HL nomenclature to match the ASED denominations |
|  |  | Removed steps which measure the polarity of the FCU Latch command current |

- Table of Contents

1.	Applicable/Reference Documents	4

2.	SCOPE and Introduction	4

3.	Personnel	4

4.	Detailed Procedure	5

4.1	Prerequisites	5

4.2	End State	5

4.3	Test Equipment	5

4.4	Notes	5

4.5	Detailed Procedure	6

5.	Annex 1 – 128-Way SMEC Launch latch Coil Simulator	10

6.	Annex 1 – 9-Way SMEC Launch latch Coil Simulator	10

# Applicable/Reference Documents

| Number | Title | Document Number | Issue |
| --- | --- | --- | --- |
|  | LPU: Interface Control Document | LAM.PJT.SPI.DCI.070719_01 | 1.1 |
|  | Making SPIRE ESD Safe | SPIRE-RAL-NOT-002028 | 2 |
|  | LPU Mechanical Integration | TBW |  |

| Number | Title | Document Number | Issue |
| --- | --- | --- | --- |
|  | Cryo Harness Interconnection Diagram SPIRE (PFM) | 2547-121430-030-01-0B | B |
|  | SPIRE Harness Definition Document |  |  |

# SCOPE and Introduction

This document establishes the detailed procedure to be followed for the integration of the SPIRE LPU.

# Personnel

SPIRE Engineer

EADS Engineer

EADS PA

Spacecraft Power and Commands:

LCL #25: Prime LPU LCL
LCL #26: Red. LPU LCL

HL #5: Prime Latch hold command

HL #6: Prime Latch release command

HL #21: Red. Latch hold command

HL #22: Red. Latch release command

# Detailed Procedure

## Prerequisites

- The black anodising has been removed from the designated area on the FCU in preparation for integration of the LPU

- The SVM panel has been opened

- The LPU has been delivered and has completed incoming inspection

- The modifications to SIH-SS-11 and SIH-SS-13 (FCU P29/30) have been completed

- All SIH-SS are mated to the DRCU (with the exception of LPU P43/44)

- The electrical interfaces to the spacecraft (P41 and P42) carrying prime/redundant 28V power and the prime/redundant high level commands have been verified according to AD 1.

## End State

The LPU has been integrated to the FCU

SPIRE is ready for the SVM panel to be closed for re-mating of the cryoharness

## Test Equipment

One 128-Way Break-out Box

Two 9-Way DSub Break-out Boxes

Test leads for Break out Box

Three 10 ±5%, ½ W resistance bridge for Break-out Boxes

DVM

Isolated input Digital Storage oscilloscope

## Notes

- SPIRE is ESD sensitive. Handling of these units is to be carried out by personnel suitably trained and equipped. Prior to carrying out the mating operations detailed below, the Pxx and Jxx connectors are to put in an ionized air stream for > 30 sec to discharge the harness.

## Detailed Procedure

| No: | Activity | Remarks/Results | Sign off |
| --- | --- | --- | --- |
|  | Spacecraft Interface Verification |  |  |
|  | Provisional mechanical integration of LPU according to AD 3 | Completed |  |
|  | Mate FCU P41 to FCU J41 (prime spacecraft I/F) | Completed |  |
|  | Mate FCU P42 to FCU J42 (redundant spacecraft I/F) | Completed |  |
|  | Initial Functional and State Test |  |  |
|  | Prepare a 9-Way BOB as per §6 and mate to FCU J43 |  |  |
|  | Prepare a 9-Way BOB as per §6 and mate to FCU J44 |  |  |
|  | Send prime high-level command ( HL #6) (make sure that it is isolated to start with) |  |  |
|  | Verify that the resistance between contacts 7 and 8 of FCU J43 is less than 1 Ohm | Checks that the current for the MCU latch/un-latch commands passes through the LPU OK |  |
|  | Power on prime LPU LCL (LCL#25) |  |  |
|  | Verify with a DVM that no power appears on contacts 1-9 of FCU J43 and J44 |  |  |
|  | Send prime high-level command (HL #5) |  |  |
|  | Measure the voltage drop across contacts 4 and 2 of FCU J43 (4 positive wrt 2) and calculate current (Pass criteria 153mA<X<185mA) |  |  |
|  | Record the current being drawn by the prime LPU LCL (LCL #25) in the spacecraft TM |  |  |
|  | Verify that contacts 1, 3, 5, 6, 7, 8 and 9 of J43 and J44 are unpowered |  |  |
|  | Verify that the resistance between contacts 7 and 8 of FCU J43 is greater than 5 MOhm |  |  |
|  | Send prime high-level command ( HL #6) |  |  |
|  | Measure the voltage drop across contacts 4 and 2 of FCU J43 (4 positive wrt 2) and calculate current (Pass criteria X = 0mA) |  |  |
|  | Un-power prime LPU LCL (LCL #25) |  |  |
|  | Send redundant high-level command ( HL #22) (make sure that it is isolated to start with) |  |  |
|  | Power on redundant LPU LCL (LCL #26) |  |  |
|  | Verify with a DVM that no power appears on contacts 1-9 of FCU J43 and J44 |  |  |
|  | Send redundant high-level command ( LCL #21) |  |  |
|  | Measure the voltage drop across contacts 4 and 2 of FCU J44 (4 positive wrt 2) and calculate current (Pass criteria 153<X<185) |  |  |
|  | Record the current being drawn by the redundant LPU LCL (LCL # 26)in the spacecraft TM |  |  |
|  | Verify that the resistance between contacts 7 and 8 of FCU J44 is greater than 5 MOhm |  |  |
|  | Send redundant high-level command ( HL #22) |  |  |
|  | Measure the voltage drop across contacts 4 and 2 of FCU J44 (4 positive wrt 2) and calculate current (Pass criteria X = 0mA) |  |  |
|  | Unpower Redundant LPU LCL (LCL #26) |  |  |
|  | Remove 9-way BOB from FCU J43 |  |  |
|  | Remove 9-way BOB from FCU J44 |  |  |
|  | Mate LPU P43 to J43 (Final mating) |  |  |
|  | Mate LPU P44 to J44 (Final mating) |  |  |
|  | Demate FCU P29 |  |  |
|  | Demate FCU P30 |  |  |
|  | Mate 37-Way BOB to FCU P29 |  |  |
|  | Mate 38-Way BOB to FCU P30 |  |  |
|  | Power on Prime LPU LCL (LCL #25) |  |  |
|  | Power on Red. LPU LCL (LCL # 26) |  |  |
|  | Send Prime HL #5 (hold) |  |  |
|  | Send Red. HL #21 (hold) |  |  |
|  | Verify that the voltage of all contacts of FCU P29 is less than 0.1V |  |  |
|  | Verify that the voltage of all contacts of FCU P30 is less than 0.1V |  |  |
|  | Send Prime HL #6 (release) |  |  |
|  | Send Red. HL #22 (release) |  |  |
|  | Power off Prime LPU LCL (LCL #25) |  |  |
|  | Power off Red. LPU LCL (LCL #26) |  |  |
|  | Mate FCU P29 to J29 |  |  |
|  | Mate FCU P30 to J30 |  |  |
|  | Prepare 128-way SMEC Launch Latch Coil Simulator according to §5 and mate to 312300 P04 |  |  |
|  | Power on SPIRE in prime mode | Removed in Iss. 0.3 |  |
|  | Set SPIRE to REDY mode | Removed in Iss. 0.3 |  |
|  | Connect an isolated input Digital Storage Oscilloscope to contacts 92 and 93 of the Launch Latch Simulator |  |  |
|  | Send a latch command and record voltage across contacts 92 and 93 on oscilloscope (note: pulse duration 50±10 ms) | Removed in Iss. 0.3 |  |
|  | Power on Prime LPU LCL (LCL #25) |  |  |
|  | Send prime High level command HL #5 and record voltage across contacts 92 and 93 on oscilloscope (10ms/div time base) |  |  |
|  | Verify the polarity of the voltage drop across contacts 92 and 93 is positive |  |  |
|  | Verify that the current across Latch Simulator resistor is 153<X<185mA |  |  |
|  | Record current drawn by Prime LPU LCL (LCL #25) in S/C TM |  |  |
|  | Send prime High level command HL #6 and record voltage across contacts 92 and 93 on oscilloscope (10ms/div time base) |  |  |
|  | Unpower Prime LPU LCL (LCL #25) |  |  |
|  | Power off SPIRE | Removed in Iss. 0.3 |  |
|  | Remove 128-way SMEC Launch Latch Coil Simulator from 312300 P04 |  |  |
|  | Mate 128-way SMEC Launch Latch Coil Simulator to 312300 P03 |  |  |
|  | Power on SPIRE in redundant mode | Removed in Iss. 0.3 |  |
|  | Set SPIRE to REDY mode |  |  |
|  | Connect an isolated input Digital Storage Oscilloscope to contacts 92 and 93 of the Launch Latch Simulator |  |  |
|  | Send a latch command and record voltage across contacts 92 and 93 on oscilloscope (note: pulse duration 50±10 ms) | Removed in Iss. 0.3 |  |
|  | Power on Redundant LPU LCL (LCL #26) |  |  |
|  | Send redundant High level command HL #21 and record voltage across contacts 92 and 93 on oscilloscope (10ms/div time base) |  |  |
|  | Verify the polarity of the voltage drop across contacts 92 and 93 correspond to the polarity from the latch command |  |  |
|  | Verify that the current across Latch Simulator resistor is 153<X<185mA |  |  |
|  | Send redundant High level command HL #22 and record voltage across contacts 92 and 93 on oscilloscope (10ms/div time base) |  |  |
|  | Unpower redundant LPU LCL (LCL # 26) |  |  |
|  | Power off SPIRE | Removed in Iss. 0.3 |  |
|  | Remove 128-way SMEC Launch Latch Coil Simulator from 312300 P03 |  |  |
|  | Complete the final mechanical integration of the LPU to FCU | Removed in Iss. 0.3 (Should have been completed already) |  |
|  | Remove and store safing plugs from 312300 P04 and P03 |  |  |
|  | Mate 312300 J04 to P04 |  |  |
|  | Mate 312300 J03 to P03 |  |  |
|  | End of procedure. |  |  |

# Annex 1 – 128-Way SMEC Launch latch Coil Simulator

Simulator is a 128-Way Break-out Box prepared as follows:

Contacts 67, 69, 90 and 92 daisy chained as indicated above

Contacts 66, 68, 91 and 93 daisy chained as indicated above

Contacts 92 and 93 bridged by a resistor as indicated above

All other contacts left open circuit

# Annex 1 – 9-Way SMEC Launch latch Coil Simulator

Simulator is a 9-Way DEMA Break-out Box prepared as follows:

Contacts 4 and 8 bridged by a resistor as indicated above

All other contacts left open circuit