# Introduction

This note is written to define the roles of personnel in the SPIRE Operations Team in order for the SPIRE ICC Management Team to identify suitable candidates for thse roles from within the ICC.

An additional purpose is to identify future training requirements for these staff, which will be added to the SPIRE Training Record.

Section 2 defines the tasks of the operational ICC

Section 3 summarises the tasks associated with each role and (will) identify suitable staff for these.

# ICC Operational Tasks

| Instrument Health Monitoring |
| --- |
| Phase | Activities | Resources |
| Pre-Launch | Write scripts and procedure for extracting and listing events Define Trend Analysis requirements Write scripts to extract Trend Product data and produce Trend reports Write procedure to check Trend reports Define Instrument Health Log and Report format Participation in SOVT1, SOVT2, PV-Phase Validation, Simulation exercises | OPS – 1w Instr Team OPS – 4w OPS – 2w OPS – 1w OPS – 8w |
| Commissioning (L+2w to L+6w) | Check for event packets (Generate and) Check trend analysis products Produce Daily Log for ICC Produce Weekly Reports to HSC | Carried out by staff at RAL 2 hr daily during phase 3 staff to cover 7 day/wk OPS(1,2,3) – 15% |
| PV-Phase | Check for event packets (Generate and) Check trend analysis products Produce Daily Log for ICC Produce Weekly Reports to HSC | Carried out by staff at RAL 30% fte during phase 3 staff to cover 7 day/wk OPS(1,2,3) – 15% |
| Science Demonstration | Check for event packets (Generate and) Check trend analysis products Produce Daily Log for ICC Produce Weekly Reports to HSC | Carried out by staff at RAL 30% fte during phase 3 staff to cover 7 day/wk OPS(1,2,3) – 15% |
| Routine Operations | Check for event packets (Generate and) Check trend analysis products Produce Daily Log for ICC Produce Weekly Reports to HSC | Carried out by staff at RAL 30% fte during phase 2 staff to cover 7 day/wk OPS(1,2,3) – 15% |

| Observation Planning |
| --- |
| Phase | Activities | Resources |
| Pre-Launch | Define Performance processing requirements Write scripts and procedures for generating performance products from observations Generate initial performance products Definition of Performance Observations Implementation of performance observations in CUS/HSpot Preparation of observations for SOVT1, SOVT2, PV-Phase Validation, Simulation exercises Scheduling of observations for SOVT1, SOVT2, PV-Phase Validation, Simulation exercise Processing data from SOVT1, SOVT2, PV-Phase Validation, Simulation exercises | Cal Scientist - done? CAL (1 staff to coordinate) – 10w CAL (1 staff to coordinate) – 3w CAL (2 staff ) - 1w OPS – 8 w CAL (1d per test) – 4d OPS (1d per test) - 4d CAL 2w *3 = 6w |
| Commissioning (L+2w to L+6w) | Preparation of performance observations using HSpot Scheduling of observations and delivery Processing data from observations Coordination of consortium support | CAL1 – 15%, CAL2 – 15% OPS1 – 15% CAL1 – 15%, CAL2 – 15% CAL1 - 50% |
| PV-Phase 7 days/wk ops | Creation/update of observation types (20% fte) Planning performance/calibration observations (20%fte) Preparation of performance/calibration observations using Hspot (30% fte) Scheduling of observations and delivery to HSC (30% fte) | OPS(1,2,3) – 11%, CAL(2,3,4) – 10% CAL(2,3,4) – 12% OPS(1,2,3) – 15% |
| Science Demonstration | Creation of new observation types (10% fte) Planning and preparation of performance/calibration observations using HSpot (20% fte) Scheduling of observations and delivery to HSC (10% fte) | OPS(1,2) 6% CAL(2,3)-10% OPS(1,2) - 6% |
| Routine Operations | Creation of new observation types (10% fte) Planning and preparation of performance/calibration observations using HSpot (20% fte) Scheduling of observations and delivery to HSC (10% fte) | OPS(1,2) 6% CAL(2,3)-10% OPS(1,2) - 6% |

| Calibration Analysis |
| --- |
| Phase | Activities | Resources |
| Pre-Launch | Define Performance processing requirements Write scripts and procedures for generating performance products from observations Generate initial performance products Definition of Performance Observations Implementation of performance observations in CUS/HSpot Preparation of observations for SOVT1, SOVT2, PV-Phase Validation, Simulation exercises Scheduling of observations for SOVT1, SOVT2, PV-Phase Validation, Simulation exercise Processing data from SOVT1, SOVT2, PV-Phase Validation, Simulation exercises | Cal Scientist - done? CAL (1 staff to coordinate) – 10w CAL (1 staff to coordinate) – 3w CAL (2 staff ) - 1w OPS – 8 w CAL (1d per test) – 4d OPS (1d per test) - 4d CAL 2w *3 = 6w |
| Commissioning (L+2w to L+6w) | Preparation of performance observations using HSpot Scheduling of observations and delivery Processing data from observations Coordination of consortium support | CAL1 – 15%, CAL2 – 15% OPS1 – 15% CAL1 – 15%, CAL2 – 15% CAL1 - 50% |
| PV-Phase 7 days/wk ops | Processing data from observations (50%fte) Update and Test of new Calibration products(50%) Coordination of consortium support | CAL(2,3,4) – 20% CAL(1,3,4) - 20% CAL(1,2) - 25% |
| Science Demonstration | Processing data from observations (30%fte) Update and Test of new Calibration products (20%) Coordination of consortium support | CAL2,3 - 15% CAL(1,2) – 10% CAL1 - 20% |
| Routine Operations | Processing data from observations (30%fte) Update and Test of new Calibration products (20%) Coordination of consortium support | CAL2,3 - 15% CAL(1,2) – 10% CAL1 - 20% |

| Trend Analysis |
| --- |
| Phase | Activities | Resources |
| Pre-Launch | Define Performance processing requirements Write scripts and procedures for generating performance products from observations Generate initial performance products Definition of Performance Observations Implementation of performance observations in CUS/HSpot Preparation of observations for SOVT1, SOVT2, PV-Phase Validation, Simulation exercises Scheduling of observations for SOVT1, SOVT2, PV-Phase Validation, Simulation exercise Processing data from SOVT1, SOVT2, PV-Phase Validation, Simulation exercises | Cal Scientist - done? CAL (1 staff to coordinate) – 10w CAL (1 staff to coordinate) – 3w CAL (2 staff ) - 1w OPS – 1 w CAL (1d per test) – 4d OPS (1d per test) - 4d CAL 2w *3 = 6w |
| Commissioning (L+2w to L+6w) | Generate and check TA products from Housekeeping Generate and check TA products from Housekeeping Generate and check TA products from Housekeeping | CAL – 15%, OPS – 15% OPS – 8% CAL 3 staff to coordinate 60% |
| PV-Phase | Generate and check TA products from Housekeeping (15% fte) Produce TA Report (%5 fte) | OPS(2,3) – 10% OPS(2,3) – 3% |
| Science Demonstration | Generate and check TA products from Housekeeping (15% fte) Generate and check TA products from Performance Checks (5%) Generate and check TA products from Calibration updates (%5 fte) Produce TA Report (%5 fte | OPS(2,3) – 10% CAL(1,2) - 3% CAL(1,2) - 3% OPS(2,3) – 3% |
| Routine Operations | Generate and check TA products from Housekeeping (15% fte) Generate and check TA products from Performance Checks (5%) Generate and check TA products from Calibration updates (%5 fte) Produce TA Report (%5 fte) | OPS(2,3) – 10% CAL(1,2) - 3% CAL(1,2) - 3% OPS(2,3) – 3% |

| PA/QA |
| --- |
| Phase | Activities | Resources |
| Pre-Launch |  |  |
| Commissioning (L+2w to L+6w) |  |  |
| PV-Phase | Preparation and running CCBs (20%) Delivery Reviews (10%) | OPS1, CAL1, SW1, OBS1, MAN1 – 20% OPS1, CAL1, SW1, OBS1, MAN1 – 10% |
| Science Demonstration | Preparation and running CCBs (10%) Delivery Reviews (10%) | OPS1, CAL1, SW1, OBS1, MAN1 – 10% OPS1, CAL1, SW1, OBS1, MAN1 – 10% |
| Routine Operations | Preparation and running CCBs (10%) Delivery Reviews (10%) | OPS1, CAL1, SW1, OBS1, MAN1 – 10% OPS1, CAL1, SW1, OBS1, MAN1 – 10% |

| Pipeline |
| --- |
| Phase | Activities | Resources |
| Pre-Launch |  |  |
| Commissioning (L+2w to L+6w) |  |  |
| PV-Phase | Pipeline development is an independent activity. This WP deals only with testing and delivery of pipeline(s) Check daily Quality Control output (30%) Acceptance test of new pipeline versions (30%) Pipeline Verification (scientific and implementation) (100%) | OPS1, OBS1– 15% SW1, OBS1– 15% OBS1-20, OBS2 – 50%, CAL(2,3,4) – 10% |
| Science Demonstration | Pipeline development is an independent activity. This WP deals only with testing and delivery of pipeline(s) Check daily Quality Control output (25%) Acceptance test of new pipeline versions (25%) | OPS1, OBS1– 15% SW1, OBS1– 15% |
| Routine Operations | Pipeline development is an independent activity. This WP deals only with testing and delivery of pipeline(s) Check daily Quality Control output (25%) Acceptance test of new pipeline versions (25%) | OPS1, OBS1– 15% SW1, OBS1– 15% |

| Computing Support H/W Support provided by RAL infrastructure |
| --- |
| Phase | Activities | Resources |
| Pre-Launch |  |  |
| Commissioning (L+2w to L+6w) |  |  |
| PV-Phase | Maintain Delivered S/W Systems (25%) DB Maintenance (25%) Maintain SPIRE S/W (50%) | SW(1,2) – 12% SW(1,2) – 12% SW2 – 50% |
| Science Demonstration | Maintain Delivered S/W Systems (25%) DB Maintenance (25%) Maintain SPIRE S/W (25%) | SW(1,2) – 12% SW(1,2) – 12% SW2 – 25% |
| Routine Operations | Maintain Delivered S/W Systems (25%) DB Maintenance (25%) Maintain SPIRE S/W (25%) | SW(1,2) – 12% SW(1,2) – 12% SW2 – 25% |

| Test Facilities Cold Facility operated by RAL infrastructure |
| --- |
| Phase | Activities | Resources |
| Pre-Launch |  |  |
| Commissioning (L+2w to L+6w) |  |  |
| PV-Phase | Test of command sequences on AVM (15%) | OPS(2,3) – 10% |
| Science Demonstration |  |  |
| Routine Operations | Test of command sequences on AVM (5%) Test preparation for FS Test execution on FS (15%) | OPS(2,3) – 3% OPS1 – 10%, CAL1 -10% OPS(2,3), CAL(2,3), SW(1,2) – 15% |

# Summary of ICC Roles

| PV Phase Operations | OPS1 | OPS2 | OPS3 | CAL1 | CAL2 | CAL3 | CAL4 | SW1 | SW2 | OBS1 | OBS2 | MAN1 | MAN2 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Instrument Health Monitoring | 15 | 15 | 15 |  |  |  |  |  |  |  |  |  |  |
| Observation Planning | 26 | 26 | 26 |  | 22 | 22 | 22 |  |  |  |  |  |  |
| Calibration Analysis |  |  |  | 45 | 45 | 40 | 40 |  |  |  |  |  |  |
| Trend Analysis |  | 13 | 13 |  |  |  |  |  |  |  |  |  |  |
| PA/QA | 30 |  |  | 30 |  |  |  | 30 |  | 30 |  | 30 |  |
| Pipeline | 15 |  |  |  | 10 | 10 | 10 | 15 |  | 50 | 50 |  |  |
| Computing Support |  |  |  |  |  |  |  | 25 | 75 |  |  |  |  |
| Test Facilities (AVM/FS) |  | 10 | 10 |  |  |  |  |  |  |  |  |  |  |
| Management (50%) |  |  |  |  |  |  |  |  |  |  |  | 30 | 30 |
| Consortium Support (10%) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Meetings/Overheads (10%) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Problem handling (30%) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total | 86 | 64 | 64 | 75 | 77 | 72 | 72 | 70 | 75 | 80 | 50 | 60 | 30 |

| Routine Operations | OPS1 | OPS2 | OPS3 | CAL1 | CAL2 | CAL3 | CAL4 | SW1 | SW2 | OBS1 | OBS2 | MAN1 | MAN2 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Instrument Health Monitoring | 15 | 15 | 15 |  |  |  |  |  |  |  |  |  |  |
| Observation Planning | 12 | 12 |  |  | 10 | 10 |  |  |  |  |  |  |  |
| Calibration Analysis |  |  |  | 30 | 25 | 15 |  |  |  |  |  |  |  |
| Trend Analysis |  | 13 | 13 | 6 | 6 |  |  |  |  |  |  |  |  |
| PA/QA | 20 |  |  | 20 |  |  |  | 20 |  | 20 |  | 20 |  |
| Pipeline |  |  |  |  |  |  |  | 15 |  | 30 |  |  |  |
| Computing Support |  |  |  |  |  |  |  | 25 | 50 |  |  |  |  |
| Test Facilities (AVM/FS) | 10 | 18 | 18 | 10 | 15 | 15 |  | 15 | 15 |  |  |  |  |
| Management (50%) |  |  |  |  |  |  |  |  |  |  |  | 30 | 30 |
| Consortium Support (10%) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Meetings/Overheads (10%) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Science/Problem handling (30%) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total | 57 | 58 | 46 | 66 | 56 | 40 | 0 | 75 | 65 | 50 | 0 | 50 | 30 |