Gene, Danny:

Here is the time line for the MEX BSR on day 193 (local time Sunday 7:30 AM to approximately 2:30 PM, if you do an early EOT).

This is very similar to the ones we have been doing recently; but the experiment ends before the really intense FRO activity.

The use of 70-m time is not very efficient.  There's 71 minutes of tracking before X-Band even comes on, then 62 minutes of telemetry (which the station can pick up if it wants, so long as the radio science configuration is not changed).  The schedule also shows an hour of telemetry at the end, which we can skip.

I'll  plan to call in.  If you need to reach me, try 650-494-9272.

Dick

2009/193 (UTC)

- - - - - - -

14:30  Begin Pre-cal at DSS 14

FGAIN = 60 dB (all channels, including X-RCP)

FRO_X = 0; FRO_S = 0 (all SCHAN)

Start 4-channel 25 kHz recordings after Step 4

Stop 25 kHz recording after Step 18

16:30  Begin track (Both X-Band and S-Band should be OFF)

17:41  X-Band ON, one-way, telemetry ON, ranging ON

18:28  S-Band ON

18:43  X-Band telemetry OFF, ranging OFF

Resume 25 kHz recording

Ask station to switch to 'planetary coordinates' at 18:50

18:50  Station switch to 'planetary coordinates'

18:53  FRO_X = +10000  (SCHAN 3)

FRO_S = +11000  (SCHAN 3)

Begin MINICAL #1

18:55  Begin SLEW #1 (not visible in 25 kHz)

19:08  End MINICAL #1 (end of step 5)

End SLEW #1

FRO_X =  +7000 Hz (SCHAN 2)

FRO_S =  -2000 Hz (SCHAN 3)

Begin 100 kHz recording (SCHAN 4)

Begin surface reflections

Expect S-Band echoes to be much weaker than X-Band

RCP slightly stronger than LCP

19:38  FRO_X = +14000 Hz (SCHAN 3)

19:45  Expect LCP echoes to become slightly stronger than RCP

20:05  Entering cratered terrain; echoes likely will weaken

20:10  FRO_X =  +8000 Hz (SCHAN 3)

20:13  FRO_X =  +2000 Hz (SCHAN 3)

Advise station of upcoming MINICAL #2 (20:16) and return

to spacecraft coordinates for ground antenna pointing at

end of mini-cal (20:32)

20:16  FRO_X = +10000 Hz (SCHAN 3)

FRO_S = +11000 Hz (SCHAN 3)

End 100 kHz recordings

Begin SLEW #2 (not visible in 25 kHz)

Begin MINICAL #2

20:31  End MINICAL #2 (end of step 5)

FRO_X = 0 (SCHAN 3)

FRO_S = 0 (SCHAN 3)

Carrier returns to center of passband

20:32  Return to spacecraft coordinates (pointing)

20:36  End SLEW #2

20:47  X-Band range modulation ON, telemetry ON

S-Band OFF

Early end of track (73 minutes early)

Go to zenith

Begin post-cal when ready

23:00  End post-cal (or earlier, if post-cal complete)

End 25 kHz recordings

End of Activity